# Meridian Supply Group — Technology Discovery Notes

Prepared for the Aberdeen Advisors technology strategy engagement. Consolidated notes from leadership interviews and functional deep-dives. Fictional content for demonstration purposes.

# 1. Strategic context

Our primary objective is to grow revenue in the core distribution channel by 15% over the next three years, and the board has been clear that this must not come at the expense of margin.

A second stated goal is to exceed the profit target every year of the plan, which means the technology programme has to fund itself from operating savings wherever possible.

The executive team also aims to reduce operational risk exposure across the distribution network following the incident in 2024.

# 2. Current state observations

There is no enterprise data governance programme, and no data classification policy exists. Reporting is produced manually by three separate teams, each using a different extract, and the business regularly receives competing answers to the same question.

The warehouse management system cannot support real-time replenishment across the 8 distribution sites, and planners rely on spreadsheets that are rebuilt each week.

Integration between core platforms is predominantly overnight file transfer. There is no integration inventory, no monitoring, and no consistent error handling, so failures are invisible until a downstream system breaks.

Master data is fragmented across three product information instances with no single source of truth, and supplier onboarding remains a manual, spreadsheet-driven process that takes 6 weeks on average.

The identity platform is fragmented, with no single sign-on and inconsistent access controls across 14 systems.

# 3. Sequencing constraints

The identity and access management platform must be complete before the supplier portal can launch, because the portal has no independent authentication capability.

Integration rationalisation is a prerequisite for the ERP programme; the current batch model cannot support the real-time requirements of the phase two modules.

The master data foundation must be in place before any analytics activation work can produce trustworthy output.

# 4. Investment discussion

Finance has indicated a budget of $2.4m for the ERP programme in the coming financial year, subject to board approval of the wider roadmap.

The security remediation work was previously scoped at approximately $850k of one-time cost, with a recurring operating cost of around $95,000 per annum once the tooling is fully deployed.

Consolidating the three product information instances is expected to deliver savings of $340k annually through reduced manual reconciliation and faster supplier onboarding.

Avoided cost from retiring the legacy integration estate is estimated at $480,000 per year.

# 5. Risks and watch-outs

A prior ransomware incident exposed a significant risk of operational outage across all 8 distribution sites, and the incident response plan has still not been tested or formally approved.

There is a key-person risk on the core platform: a single systems programmer holds the operating knowledge, with no documented runbooks and no succession plan in place.

Thirteen open technology roles constrain delivery capacity, and two director-level vacancies have remained unfilled for over 9 months.

Deferring the device refresh concentrates capital risk into a single budget year, as multiple systems reach end of life simultaneously in 2027.

# 6. Next steps

Aberdeen will consolidate these observations into the maturity assessment and the opportunity backlog, then score and sequence the resulting initiatives with the leadership team.